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Sensor Related:
· [bookmark: _GoBack]Import SLCD into Confluence
· Invensense board ordered. Waiting on debugger. 
· Keeping AD sensor most likely requires faster processor 
· Magnetometer integration not trivial for Invensense 
· Need to add offset calcs manually to AD sensor (Denis testing)
· Depth sensor data?
· Determine error/noise in displacement and orientation when not in motion for each sensor
· Error calculation for events
· Schematic due into Jose by Tuesday
· Order eval board from Invensense 


PDR related (last week in Feb?):
·  Slides we need: 
· Use cases
· System block diagram
· Lab test results (blind study)
· Initial power / data budget
· Mechanical
· Event detection / Watch cycle – integral to design
· Data management and resolution over acoustic link enough to resolve motion 
· Assumptions & limitations

· Tasks to accomplish prior
· Lab tests
· Build up Invensense board
· Finish event detection / offset / cal algorithm
· System LifeCycle Document SLCD – put in Confluence


Misc:
· Annual report materials
· Sanctuary permit paperwork (done)
· Budget rollover


Travel/Vacation:
· Bob: 2/29 – Mid Mar
· Brian: Mid May – June
· Denis: late Jan – early Feb
· Bill: Mid Mar – late Mar
