07/23/2015

Topics:
· Budget (outstanding)
· Order 5 remaining Ti pressure sensors
· Board build
· Prevcos (7)
· Mobo
· Goes out mid-August
· Build Up
· Spheres ready mid-August. 
· Dead weight test pressure sensors?
· Software
· Variable bounding
· Comms protocol
· [bookmark: _GoBack]Bob returns Aug 3
· Batteries
· Have 7 (3 old, 4 new). 4 on order. New batts need new brackets (available Aug).
· Additional packs covered under cont margins
· Argos: Test all remaining trackers
Misc:


Cruises:
Oct 5,6,20 Carson (may deploy 400m BED on 10/6)

