07/23/2015

Topics:

- Budget (outstanding)

  - Order 5 remaining Ti pressure sensors

  - Board build

  - Prevcos (7)

- Mobo

  - Goes out mid-August

- Build Up

  - Spheres ready mid-August.

  - Dead weight test pressure sensors?

- Software

  - Variable bounding

  - Comms protocol

  - Bob returns Aug 3

- Batteries

  - Have 7 (3 old, 4 new). 4 on order. New batts need new brackets (available Aug).

  - Additional packs covered under cont margins

- Argos: Test all remaining trackers

Misc:

Cruises:

Oct 5,6,20 Carson (may deploy 400m BED on 10/6)