07/30/2015

Topics:

- Budget (outstanding)

  - Order 5 remaining Ti pressure sensors

    - Last PO cut week of 7/27. Awaiting proforma invoice

  - Board build

  - Prevcos (7) – Bird reports 8 for ~$3k

    - Budget is tight ~$3k remaining with mobo fab still needed at $2K. Will just order what we need and use next year’s

- Mobo

  - Goes out mid-August

- Build Up

  - Spheres ready early-August.

  - Dead weight test pressure sensors?

- Software

  - Variable bounding

  - Comms protocol

  - Bob returns Aug 3

  - Brian returns Aug 23

- Batteries

  - Have 7 (3 old, 4 new). 4 on order. New batts need new brackets (available Aug).

  - Additional packs covered under cont margins

- Argos: Test all remaining trackers

Misc:

- Config sheet for CCE acoustics

Cruises:

Paragon ride Late August to locate BED 1 via modem

Oct 5,6,20 Carson (may deploy 400m BED on 10/6)