07/30/2015

Topics:
· Budget (outstanding)
· Order 5 remaining Ti pressure sensors 
· Last PO cut week of 7/27. Awaiting proforma invoice
· Board build
· Prevcos (7) – Bird reports 8 for ~$3k
· Budget is tight ~$3k remaining with mobo fab still needed at $2K. Will just order what we need and use next year’s 
· Mobo
· Goes out mid-August
· Build Up
· Spheres ready early-August. 
· Dead weight test pressure sensors?
· Software
· Variable bounding
· Comms protocol
· Bob returns Aug 3
· [bookmark: _GoBack]Brian returns Aug 23
· Batteries
· Have 7 (3 old, 4 new). 4 on order. New batts need new brackets (available Aug).
· Additional packs covered under cont margins
· Argos: Test all remaining trackers
Misc:
· Config sheet for CCE acoustics

Cruises:
Paragon ride Late August to locate BED 1 via modem

Oct 5,6,20 Carson (may deploy 400m BED on 10/6)

