08/27/2015

Topics:
· Unit builds
· Denis begins re-build of unit (2 or 3?)
· Update inventory sheet
· Update CCE acoustic asset sheet
· Mobo
· Expected in house 3rd week of Sept – schedule risk
· Build Up
· Spheres ready early-August. 
· Pressure sensors expected 3rd week of Sept – schedule risk
· Dead weight test pressure sensors?
· Software
· Variable bounding - COMPLETE
· Comms protocol - WIP
· Batteries
· Have 7 (3 old, 4 new). 4 on order. New batts need new brackets (available Aug).
· Additional packs covered under cont margins
· Argos: Test all remaining trackers - COMPLETE
Misc:
· Config sheet for CCE acoustics - COMPLETE

Cruises:
[bookmark: _GoBack]Paragon ride Late August to locate BED 1 via modem- Alana

Oct 5,6,20 Carson (may deploy 400m BED on 10/6)

