09/10/2015

Topics:
· Unit builds
· Denis begins re-build of unit (2 or 3?)
· Update inventory sheet – Denis/Brian
· Update CCE acoustic asset sheet
· Mobo
· Expected in house 17th of Sept – schedule risk
· Mod all 10 invensense boards. 
· Order more compact flash cards - Brian
· Build Up
· Spheres ready early-August. 
· Check on Homer inventory – Brian/Larry
· Lithium homer packs for 2nd deployment – Brian/Larry
· Pressure sensors expected 3rd week of Sept – schedule risk
· Dead weight test pressure sensors?
· Software
· Variable bounding – COMPLETE
· Provide feedback
· Comms protocol – WIP
· Pressure sensor A/D scaling
· Prevent event number overwrite on reset
· Batteries
· Have 7 (3 old, 4 new). 4 on order. New batts need new brackets (available Aug).
· Additional packs covered under cont margins
· Argos: Test all remaining trackers - COMPLETE
Misc:
· Config sheet for CCE acoustics – COMPLETE
· Add new homer IDs to acoustics inventory sheet - Brian

Cruises:
Paragon ride Monday 9/14 to locate BED 1 via modem- Alana
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