09/29/2015

Topics:
· Unit builds
· Update CCE acoustic asset sheet – WIP
· All 4 on deck by Thursday evening preferred. 2 guaranteed. 
· AMT BED – active Friday 4:00 p.m. 10/16
· Mobo
· Order more compact flash cards – DONE in house

· Build Up
· Spheres ready early-August. 
· Check on Homer inventory – Brian/Larry
· Missing one homer
· Re-program overlapping homer freqs
· Lithium homer packs for 2nd deployment – Brian/Larry
· Different wiring and part number (Vendor says backward compatible)
· Will be testing Monday 9/28 – Alana/Denis
· Pressure sensors have not shipped. Expedited shipping in place. – schedule risk
· Dead weight test pressure sensors?
· Software
· Variable bounding – COMPLETE
· Provide feedback
· Comms protocol – WIP
· Add ymodem option for “event” command
· Pressure sensor A/D scaling - COMPLETE
· Prevent event number overwrite on reset – COMPLETE
· Report voltage from “analog” command
· Program units Tuesday 9/29
· Meet to test over-the-wire
· Review configs
· Batteries
· Have 7 (3 old, 4 new). 4 on order. New batts need new brackets (available Aug).
· Additional packs covered under cont margins
· Argos: Test all remaining trackers – COMPLETE
· [bookmark: _GoBack]Activate e-mail alert. Use STEDs list from Charlie. Tested
· Build up Argos – Larry?
Misc:
· Config sheet for CCE acoustics – COMPLETE
· Add new homer IDs to acoustics inventory sheet - Brian

Cruises:
Paragon ride Monday 9/14 to locate BED 1 via modem- Alana

Oct 5,6,20 Carson (may deploy 400m BED on 10/6 instead of 10/20)

