
Electrical Design/ Electropack Assembly 
· Design IMU “Bridge Board”: 60 hours
· Procure batch of Bridge Boards: 20 hours
· Bridge Board testing: 20 hours
· Sonardyne modem electrical interface (power, serial, reset): 20 hours
· Mother board –MOB3 redesign: 20 hours
· Sonardyne mounting/ harnesses/ wiring change: 20 hours
· External Temperature Sensor:  40 hours? 
· Motion Jig / reliability/ qualification: 80 hours

Stainless pressure sensor
Respec pressure sensor
Remove sonardyne homer
[bookmark: _GoBack]Temperature sensor: 0.005 deg resolution; 0-40 deg range 
