Project Highlights

Benthic Event Detectors (BEDs) 901006
The BEDs team held a preliminary design review June 20th 2012. The design is progressing and initial tethered communications tests will be conducted in late 2012. In 2013, prototype testing will begin in the canyon (fig 1) approximately 4km West of MBARI. The team plans to build up to six units in 2013 and will employ a Wave Glider (fig 2) to locate and acoustically transfer data to and from the units on the seafloor. 
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Figure 1 – A Previously deployed monuments (colored dots) and proposed prototype location for beds, between the black dots.





Figure 2 – A Wave Glider equipped with acoustic modem tow body. 








