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	Milestone Date
	3/15/15
	7/15/15
	8/15/15
	9/15/15
	10/14/15 – 10/28/15
	

	Milestone Description
	Battery system and BIN mounting frame designs complete 
	All battery spheres assembled and BIN system mounted on frame
	BIN system instrument readiness review
	All deployment hardware fabricated and assembled
	Deploy BIN and moorings
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