Sedimentation Event Sensor

27May10

Management

• Update requirements docs (Paul)

• Set date for review, target sometime in June (Paul)

Electrical

• System interconnect diagram (Paul, Alana)

• System schematics, including Controller, Fluor Cam, and Batt Sphere (Paul, Alana)

• Select and order EZ-Stepper drive (Paul)

Mechanical

• Initial frame design (Brett)

• Initial fluorescence light design (Brett)

• Select macro lenses (Brett, Paul)

• Sphere machining – in process (Brett)

• Mooring string design – (Ken)

Software

• Begin stripping down Rover code for SES (Rich, John)

• Write code for stepper motor interface (Rich, John)

• Design and write mission behaviors (Rich, John)

Key Dates

• MARS deployment scheduled on Pt. Lobos 4Oct10