Sedimentation Event Sensor

27May10

Management
• Update requirements docs (Paul)
• Set date for review, target sometime in June (Paul)

Electrical
• System interconnect diagram (Paul, Alana)
• System schematics, including Controller, Fluor Cam, and Batt Sphere (Paul, Alana)
• Select and order EZ-Stepper drive (Paul)

Mechanical
• Initial frame design (Brett)
• Initial fluorescence light design (Brett)
• Select macro lenses (Brett, Paul)
• Sphere machining – in process (Brett)
• Mooring string design – (Ken)

Software
• Begin stripping down Rover code for SES (Rich, John)
• Write code for stepper motor interface (Rich, John)
• Design and write mission behaviors (Rich, John)

Key Dates
• MARS deployment scheduled on Pt. Lobos 4Oct10
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