# Low Altitude Survey Scoping Effort & LASS Kickoff 2025

Date: 2025-01-23 Attendees: David Caress, Jenny Paduan, Chad Kecy, Mike Risi, Justin Tucker, Andy Hamilton, Giancarlo Troni, Mauro Candeloro

## Agenda

- LASS 2025 Prospectus

- WiSSLv2 Updates

- Scoping Study Kickoff

## LASS 2025 Prospectus

### Year at a glance

- March: Accept WiSSLv2

- April 1-3 Ventana: Lidar Testing, April 2 & 3 are 12 hour days.

- May 1-2 Ventana: Lidar Testing, 12 hour days.

- May 12: Abstract with Concept Design

- October 14-23: Joint Troni & Micallef Cruise (sled change tbd)

#### Ongoing Efforts

- TCU Upgrades (new PCS)

- LASS Stack PCB rev D

- PHINS+DVL Integration

- Jason Integration (depends on proposal review)

## WiSSLv2 Updates

- New FAT expected late February, early March

- We may have to delay the temperature sensing feature to create a partial FAT and be onboard.

## Scoping Study Discussion

### Functional Requirements

Revisitation shows that much is covered here, but Dave updated some for us:

- Duration: 24 hours cycle (i.e. 16 operating, 8 turnaround)

- Survey Area

  - Current surveys are 0.2 m/s for 8 hours to cover a 100m x 100m box

- 6KM depth rating

- Primary Products:

  - Multibeam soundings & water column data

  - Lidar (360 slightly obstructed)

  - Images

### Action Items

[ ] Power Budget of current system (Chad)
[ ] Payload weight and displacements (Justin/Andy)
[ ] Revised Functional Requirements (Eric)
[ ] Software & Data Storage Needs (Mike/Jenny)
[ ] Perception Needs (Mauro)
[ ] Build vs. Buy Assessment (Eric)
[ ] Canonical Mission Descriptions (Caress)