Low Altitude Survey Scoping Effort & LASS Kickoff 2025
Date: 2025-01-23 Attendees: David Caress, Jenny Paduan, Chad Kecy, Mike Risi, Justin Tucker, Andy Hamilton, Giancarlo Troni, Mauro Candeloro
Agenda
1. LASS 2025 Prospectus
1. WiSSLv2 Updates
1. Scoping Study Kickoff
LASS 2025 Prospectus
Year at a glance
· March: Accept WiSSLv2
· April 1-3 Ventana: Lidar Testing, April 2 & 3 are 12 hour days.
· May 1-2 Ventana: Lidar Testing, 12 hour days.
· May 12: Abstract with Concept Design
· October 14-23: Joint Troni & Micallef Cruise (sled change tbd)
Ongoing Efforts
· TCU Upgrades (new PCS)
· LASS Stack PCB rev D
· PHINS+DVL Integration
· Jason Integration (depends on proposal review)
WiSSLv2 Updates
· New FAT expected late February, early March
· We may have to delay the temperature sensing feature to create a partial FAT and be onboard.
Scoping Study Discussion
Functional Requirements
Revisitation shows that much is covered here, but Dave updated some for us:
· Duration: 24 hours cycle (i.e. 16 operating, 8 turnaround)
· Survey Area
· Current surveys are 0.2 m/s for 8 hours to cover a 100m x 100m box
· 6KM depth rating
· Primary Products:
· Multibeam soundings & water column data
· Lidar (360 slightly obstructed)
· Images
Action Items
[ ] Power Budget of current system (Chad)
[ ] Payload weight and displacements (Justin/Andy)
[ ] Revised Functional Requirements (Eric)
[ ] Software & Data Storage Needs (Mike/Jenny)
[ ] Perception Needs (Mauro)
[ ] Build vs. Buy Assessment (Eric)
[ ] Canonical Mission Descriptions (Caress)
