3D at Depth & MBARI WiSSL FAT NOTES – Nov. 20-21st, 2017

Items for Nov. 21st

Schematic

Power board tests

Spares kit

Laser safety training

Window cleaning

ICD questions

Close out checklist

Pictures of inside of electronics can

FAT document – add new pressure test certs

Walk through wall angle calculation

HW Reference Manual Updates

- Update operating voltage

- Comment that the front and back feet are different – in ICD p. 2

- Adding view in ICD

- Add Revision history block

- Drill a cross drain hole in the feet.  Look at adding lock washer if possible.

Near-term actions

- Ship on Dec. 6th, Fed Ex Ground 154316531   Needs to arrive at MBARI by the 11th.

- Brett at MBARI 18th-19th.

- MBARI ship 4 RF cables to 3D

- MBARI order 2x 13 pin optical head cables for spare

- 3D Label both ends of 13 pin cables to Optical Heads

SW Changes for Dec. 18th

- All necessary parameter to RAA for re-processing

  - Gain, CTD, min/max processing range, digitizer temp, cables used, any other configs

- Increment version code on RAA format

- Fix limits on GUI for scan angle for air and water.  Report angle in +/- on GUI screen.

- Once every 30 sec dump monitor data into log file

- User’s Manual changes

- Document changes to RAA updates

- Update log description with new changes

- Data volume discussion – indication of data volume for 2 scenarios

- Add description of Laser Log

- Page 22 –

  - 1st Table change to “Cross Track Resolution”

  - 2nd Table.  Change Swath Widths to water half angle

- Add warning light blink rate explanation