3D at Depth & MBARI WiSSL FAT NOTES – Nov. 20-21st, 2017

Items for Nov. 21st
Schematic
Power board tests
Spares kit
Laser safety training
[bookmark: _GoBack]Window cleaning
ICD questions
Close out checklist
Pictures of inside of electronics can
FAT document – add new pressure test certs
Walk through wall angle calculation


HW Reference Manual Updates
· Update operating voltage
· Comment that the front and back feet are different – in ICD p. 2
· Adding view in ICD
· Add Revision history block 
· Drill a cross drain hole in the feet.  Look at adding lock washer if possible.


Near-term actions
· Ship on Dec. 6th, Fed Ex Ground 154316531   Needs to arrive at MBARI by the 11th.    
· Brett at MBARI 18th-19th.  
· MBARI ship 4 RF cables to 3D
· MBARI order 2x 13 pin optical head cables for spare
· 3D Label both ends of 13 pin cables to Optical Heads




SW Changes for Dec. 18th
· All necessary parameter to RAA for re-processing
· Gain, CTD, min/max processing range, digitizer temp, cables used, any other configs
· Increment version code on RAA format
· Fix limits on GUI for scan angle for air and water.  Report angle in +/- on GUI screen.
· Once every 30 sec dump monitor data into log file
· User’s Manual changes
· Document changes to RAA updates
· Update log description with new changes
· Data volume discussion – indication of data volume for 2 scenarios
· Add description of Laser Log
· Page 22 – 
· 1st Table change to “Cross Track Resolution”
· 2nd Table.  Change Swath Widths to water half angle 
· Add warning light blink rate explanation






