# 3D@Depth WiSSL Upgrades Scoping Project

# Meeting Notes

January 18th, 2022 10AM PST / 11AM MST

# Attendees

3DatDepth: Carl Embry, Nelson Diaz, Dominic Floring, Jon Banks

MBARI: David Caress, Giancarlo Troni, Jenny Paduan, Eric Martin, Chad Kecy, Ed Peltzer

# Discussion

## Introductions

- Personnel introductions

- Current system use and installation with Dave Caress

- Future uses and justification for this effort with Eric and Dave

## Wishlist Rundown

- Survey Performance

  - Width 90° minimum, identified new max to 120°

  - For multipick, maybe reduce from 5 to 3, still keep the feature.

  - Resolution: minimum 1-cm, the goal is 0.5cm

  - TVG: will be looked into, needs sample data from tank or field.

  - Timing: PTP?

    - Eric will review impact and compatibity with other survey tools

    - PPS removal will free pins, and make GigE & Power available on one connector.

  - Removal of dedicated GigE connector?

    - Depends somewhat on whether raw data products are desired

    - Also depends on PTP decision.

- Mechanical

  - Team is targeting 8” diameter cylinder, with a curved window inset on the tube.

  - Length TBD, Eric should clarify upper limits

  - Depth rating, 4 km still goal, 6km will be investigated.

- Electrical

  - Moving to 18-36VDC is preferred by both parties.

  - All items agreeable.

- Software

  - Overall , a side discussion of CCI and new software is required to further narrow other software requirements.

  - There are new filters and tools perhaps available from 3DatDepth that will be described in this future meeting.

  - Other items available in newer systems.

  - Trigger/Blanking needs more discussion, may be too restrictive.

  - Access to scan information for navigational use needs further discussion.

  - Pitch/Roll sensors also TBD

## Action Items

- Dave to identify sample data for examples of high angle attenuation while nadir is saturated.

- Eric  / Dom to coordinate on speed tests.

- Scheduled for MBARI tank testing on Feb 7th-11th with WiSSLv1 if Dave’s data isn’t enough.

- Monthly checkins confirmed, next date not set.

- A separate meeting to discuss new data formats & CCI to be coordinated in the next 2 weeks.