Ocean Visualization
Wednesday, April 7, 2011
10 am Ocean View Conference Room

David Caress, Rich Henthorn, Brett Hobson, Steve Rock, Hans Thomas, Mike Risi

· Multibeam test w/ Steve Rock 5/14 on Western Flyer, Thursday
· Leaving from dock 7 am
· Load multibeam setup the morning of departure, start 0530
· Unless there are issues, Caress will go out and Hans will stay on shore.
· Rewired power can to run on 110 VAC for Tiburon.
· Will need to buy or find a GigE switch and finish design for other mods to power can for use on Ventana
· Camera optics and housings
· Brett has had modeling done for corrective optics
· [bookmark: _GoBack]We will go with a two piece corrective optics inside a domed port
· Camera logging software
· Caress still needs to contact Jon Howland
· Eric will call Chris as reminder
· Camera logging computer
· Data i/o to disk fastest on Windows PC with eSata – getting loaner from IS in a week or two.
· Eric will test on HP w/ eSata running Linux, which is the actual target OS
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