Ocean Visualization

Wednesday, April 7, 2011

10 am Ocean View Conference Room

David Caress, Rich Henthorn, Brett Hobson, Steve Rock, Hans Thomas, Mike Risi

- Multibeam test w/ Steve Rock 5/14 on Western Flyer, Thursday

  - Leaving from dock 7 am

  - Load multibeam setup the morning of departure, start 0530

  - Unless there are issues, Caress will go out and Hans will stay on shore.

  - Rewired power can to run on 110 VAC for Tiburon.

  - Will need to buy or find a GigE switch and finish design for other mods to power can for use on Ventana

- Camera optics and housings

  - Brett has had modeling done for corrective optics

  - We will go with a two piece corrective optics inside a domed port

- Camera logging software

  - Caress still needs to contact Jon Howland

  - Eric will call Chris as reminder

- Camera logging computer

  - Data i/o to disk fastest on Windows PC with eSata – getting loaner from IS in a week or two.

  - Eric will test on HP w/ eSata running Linux, which is the actual target OS