General Comments:

The Management Team has decided to do the early conversion of the Carson with the

first days available for science and engineering in July. How does this impact your ship

schedule program?
The LST/VP could be tested on the Carson if Ventana is available.

For Phase 2 please address the following:

Please clarify ship plans based on this updated information regarding the Carson. Is there a dependency of testing the LST/VP prior to deployment at Station M (as proposed under Benthic Pelagic Coupling)?
We could use the Carson for our 2 days; actually it is preferable over Western Flyer/Ricketts because the Ventana can dive much shallower. The timing with regards to station M is not critical these units are designed to be used with the Canon experiment. It would be ideal to test them well in advance of the Canon field program. 

Brett Hobson is highly oversubscribed. We will allocate 80 hours of his time to this

project; the remaining 280 hours will be shifted to Larry Bird; this change will be made

for you – no action on your part is required.
Roger. 

Please delete expenses that are already requested in 2011 (batteries, etc.) and that will

likely be roll-over requests at the end of the year.
Will do, here is modified 2012 budget:

	Item
	Cost
	Action

	Electrical Components
	$ 4000.00
	None

	Mechanical Parts
	$ 4000.00
	None

	Supplies (lab)
	$ 2500.00
	None

	Batteries
	$ 4000.00
	Removed

	Total
	$ 10,500.00
	New total


