Self-Contained Plankton Imager (SCPI)

Project Lead: Steven Haddock

Project Manager: Alana Sherman

Project Team: Alana Sherman, Steven Haddock, Mike Risi, Mark Chaffey, Dale Graves, Brett Hobson, Ken Smith, Julio Harvey, Chad Kecy

The chemical state of the ocean is relatively easy to measure with existing sensors and technology. In many respects, however, the biological components of the ecosystem are responsible for determining the chemical state. These important constituents of the ocean — its living inhabitants — are difficult to quantify over large time and space scales. In order to count and survey plankton, and especially zooplankton, a variety of platforms have been developed. However, most of these are expensive to acquire and require dedicated ships and winches to operate. The result is that zooplankton are not quantified to the extent that they should be. We lack time series data to indicate how zooplankton are changing over time, and have insufficient spatial coverage to see how they are distributed.

The SCPI project is developing a small, lightweight plankton imaging system that is self-contained and autonomous. Because the system will be self powered and requires no external tether, it can be deployed on a number of platforms, including moorings, piers, autonomous vehicles, and ships. Programmed prior to deployment, images will be taken at fixed intervals and stored locally. The system is being designed with an effort to make the technology easily transferable to universities or other smaller institutions.

Scientific requirements have been gathered from potential end-users, and from these, a list of functional requirements have been compiled. We have purchased several appropriate off-the-shelf cameras and are currently undergoing evaluation and comparison of the candidates. Underwater testing is under way using various qualitative and quantitative targets of the specified size and imaging distance.

Once a camera is selected, an appropriate lighting source will be chosen and hardware and software integration will begin. A controller board with a simple, but powerful, microprocessor will interface the camera, lighting source, and digital storage. The software will be open source to allow for end-user modification. Finally, a housing will be constructed to allow mounting to all possible intended platforms. Documentation of the end product will be available via the web as an interactive document to allow for easy replication at outside institutions.