Self Contained Plankton Imager (SCPI)

We held our concept design review (CDR) in May. Our low cost, widely distributed  concept was well received and we are designing the system to not only meet the needs of MBARI scientists but also to ease transfer to outside institutions. Our modular concept will make SCPI conformable to almost any potential platform. The process of selecting a camera is underway and an extensive analysis of the amount of light required for proper imaging was performed. Our next steps are to generate an initial design and then hold a preliminary design review.