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MiniROV Upgrades
1) ABSTRACT (new projects only)
In the past year, we have built a fully functional mini-ROV that provides a fly-away system capable of operating in up to 1 km depths on ships of opportunity. Given the limited time and money, our primary focus has been on building an excellent core vehicle. To date, the only features that have been added are those that are necessary to complete its initial science mission (i.e. high-resolution imaging and gas sampling). However, the core vehicle was designed to be reconfigurable for a wide array of science operations in remote areas. We now propose to increase the capabilities of the mini-ROV. After discussions with several potential science users, we have developed the following list of payload additions that will enable new science missions to be conducted, enhance the functionality of the vehicle, and increase its reliability:

· Five-function manipulator arm – This will enable a wide spectrum of sampling (rock samples, push cores, etc.) and experimental deployments to be conducted.  The arm will also enhance the capability of the ROV as an AUV rescue vehicle.

· Developing a dedicated van for the ROV – Currently, the existing system needs to be disassembled and shipped in multiple crates. We are dependent on finding an appropriate interior space near the working deck that serves as a control room as well as a place where the ROV can be stored and serviced while at sea. Finding an appropriate space can be an issue on many vessels of opportunity. For instance, this will become an issue in 2013 if both the mapping AUV and the mini-ROV go to the Arctic as proposed. Thus, we would like to configure a small van that is dedicated to supporting this vehicle by serving as the systems shipping container, the ROV’s at sea garage, and control room. 

· Neutral umbilical – The existing umbilical is a repurposed section of Ventana’s tether and is operated with a clump weight. This tether is not ideal for other proposed applications such as midwater work and operating under icebergs due to the tether’s negative buoyancy. We have specified a neutral tether for these missions but lacked the funds to purchase it.

· Midwater sampling system – We propose to develop a miniaturized suction sampler, equivalent in function to the suction samplers on the Doc Ricketts and Ventana. This will allow the collection of multiple biological samples during each deployment. 

· Improvements to the core vehicle and accessories – An add-on daughter board for the fiber multiplexer to increase the number of serial data channels is essential for most of the proposed additions. The addition of a level-wind for the winch would reduce the number of personnel required for launch and recovery. Finally, we have a number of minor refinements we would like to make to the vehicle to improve its performance and reliability.   

We will propose each of the upgrades as discrete items, which will enable them to be implemented in 2013 or subsequent years.

2) PROPOSAL
a) New Projects
Statement of the problem, why it is important
In mid-2012, we completed building the MiniROV, a generic platform designed to be used in a wide variety of science applications. In order to maximize the utility of this vehicle, we are proposing to add features that were beyond the scope or resources of the original development project. These improvements are designed to enhance the mission capabilities as well as increase the robustness of the vehicle. 
How does it relate/contribute to MBARI’s mission and strategic plan?
MiniROV is an enabling technology which fits into two themes in MBARI’s strategic plan: 
Exploration and Discovery: The MiniROV extends MBARI’s reach into remote areas.
Ocean Visualization: The MiniROV enables imaging of polar phenomena (e.g., marine permafrost and icebergs).
How does it relate/contribute to the Packard Foundation’s Ocean Visions Grantmaking policies? (See http://mww.mbari.org/oed/OED_Documents3.htm#Packard for documents.)
The MiniROV is a multi-purpose platform that can be used to contribute to several focus areas of The Packard Foundation’s Ocean Vision policy. This enabling technology is most relevant to the Packard Foundation’s focal area of Ocean Science Research and Monitoring. In addition, the MiniROV would also be a useful tool for monitoring coastal MPA’s another Packard Foundation focus area.
Approach to the problem
We are proposing five upgrades to the MiniROV. Each upgrade is independent and adds different capabilities to the vehicle. The whole project can be completed in one year or staged over several years. 

A high priority is the core vehicle upgrades, which are essential to planned 2013 field programs and other proposed upgrades. The manipulator arm is required to complete 2013 Arctic field work and AUV rescue capabilities. The proposed van makes transport, mobilization, and deck operations of the vehicle much easier. We may not know whether this is critical or just nice to have until after September’s Arctic expedition. 
Midwater sampler…

Neutral tether…

Publications (from other projects over the last 5 years)

b) Continuing Projects

a) New and Continuing Projects: Plans for 2013
Research Activities
Research activities using the MiniROV are outlined in other proposals (Paull ?? Precision Control 600034).
Engineering/technology development
A full breakdown of each upgrade’s cost by item and labor hours by discipline is included in a spreadsheet at the end of this section. 
1. Core vehicle improvements
a. Specific Upgrades:

i. Fiber connectors: Subconn OptoLink  bulkhead connector and whip
1. Enables operators to disconnect vehicle from tether, which in turn makes it easier to work on the vehicle and store it in a van or other enclosure.
2. Minimizes ship-time lost to fiber re-termination
ii. Focal upgrade: Moog PC 104 daughter card p.n. 907-232
1. Adds 6 more serial data channels for additional sensors and instruments (we have only one unused port)

2. This upgrade is required for manipulator upgrade
iii. Level wind for winch: MBARI custom design and fabrication
1. Reduces operation crew by one person

2. Increases safety by using machine rather than person to level wind

iv. Update Electronics pod housing

1. Increase length of housing to create more space for future expansion

2. New housing will use more robust materials

v. Update umbilical junction box: This umbilical junction box will need to be upgraded to accommodate the new fiber connectors

vi. Power upgrade: Design and implement system to increase thruster bus voltage and thus overall vehicle thrust

b. General Improvements:

i. Improve documentation

ii. Minor refinement of current systems
1. Continue to optimize power system 
2. Address any issues or improvements that are discovered after first science missions

2. Manipulator arm
a. Five function manipulator arm: ECA Robotics Arm 5E
i. Enables sample collection and manipulation

ii. Enables AUV rescue
3. Dedicated van
a. Easier transport of ROV system
b. Enables ROV ops on ships with no interior space available for control room

c. Provides protected area to service and store ROV during cruises
4. Neutral tether: Falmat custom order cable, X m
a. Enables midwater work

b. Could be used for iceberg work (necessary if using MiniROV as rescue vehicle for Iceberg AUV)
5. Midwater sampling system: custom unit designed and fabricated at MBARI
a. Enables collection of discrete biological samples during ROV dives
6. DVL

a. A DVL for the MiniROV will be proposed in Precision Control (600034) this would be a very useful upgrade for the vehicle
b. The DVL is required for doing midwater transects

c. The DVL is extremely useful for Arctic work (Charlie please elaborate)

7. ROV data stream

a. We are requesting Rich Schramm’s time to incorporate the ROV data into the MBARI data stream. 
8. Annual maintenance and purchasing of spares: We have rolled the annual maintenance budget and a small amount of labor into this project. These funds were previously approved to buy spare parts, consumables, and perform routine maintenance each year.
Field programs (detail ship requirements/deployments/diver requirements)
Our currently scheduled field programs are:
1. Paull Arctic cruise, requires MiniROV June-Nov

2. ?

Specific deliverables
The following are the potential deliverables for this project:
1. Improved core MiniROV

2. Integrated manipulator on MiniROV

3. Shipping container/control room outfitted for MiniROV

4. Neutral tether for midwater dives

5. Completed midwater sampling system for MiniROV

Milestones (see last page for personnel classification list)
   [Click here to enter text]   
	
	Milestone 1
	Milestone 2
	Milestone 3
	Milestone 4
	Milestone 5
	Milestone 6
	Total Resources
 for each resource category for all milestones listed here

	Milestone Date
	TBD
	TBD
	TBD
	TBD
	TBD
	TBD
	

	Milestone Description
	Core Upgrades
	Manipulator
	Van
	Midwater

Sampler
	Neutral 

Tether
	Annual Maint.
	

	EE
	388
	64
	16
	80
	40
	80
	668

	SE
	
	
	
	
	
	
	

	ME
	448
	260
	40
	310
	40
	80
	1178

	EE Tech
	100
	20
	56
	24
	40
	80
	320

	SE Tech
	
	
	
	
	
	
	

	ME Tech
	180
	120
	120
	140
	40
	80
	680

	Machine Shop
	240
	160
	
	160
	
	80
	640

	Divers
	
	
	
	
	
	
	


Budget justification
Please note that the $15,000 annual maintenance budget has been added into the budget of this project. This is the money that was to be ear marked annually to buy spares and perform routine maintenance for the vehicle. 

	Item/Detail
	M Tech
	E Tech
	M Eng
	E Eng
	Mch Shop
	 
	Materials

	Manipulator
	120
	20
	260
	64
	160
	 
	$43,000

	Spec and purchase
	
	
	20
	
	
	
	$40,000

	Arm and can brackets
	40
	
	40
	
	40
	
	$500

	Drawer motor
	
	
	80
	
	80
	
	$1,500

	Install/integration/test
	40
	
	40
	40
	
	
	

	Tube core/sampling devices
	40
	
	80
	
	40
	
	$500

	Misc hardware/connectors
	
	
	
	24
	
	
	$500

	Control van
	120
	56
	40
	16
	0
	 
	$24,250

	20' x 8' bare container
	
	
	40
	
	
	
	$4,050

	Insulation & walls
	
	
	
	
	
	
	$4,100

	Electrical/lighting/heating
	40
	40
	
	
	
	
	$6,500

	Personel doors
	
	
	
	
	
	
	$1,500

	Electrical pass thru
	
	
	
	
	
	
	$1,500

	Misc hardware
	
	
	
	
	
	
	$300

	shipping
	
	
	
	
	
	
	$800

	Work bench/tool cabs
	80
	
	
	
	
	
	$5,500

	ROV topside installation
	
	16
	
	16
	
	
	

	Neutral Umbilical
	40
	40
	40
	40
	0
	 
	$30,000

	Spec and purchase
	
	
	20
	20
	
	
	$30,000

	Install/integration/test
	40
	40
	20
	20
	
	
	

	Midwater Samplers
	140
	24
	310
	80
	160
	 
	$15,000

	Sampler index motor
	
	24
	80
	80
	40
	
	$2,000

	Suction pump motor
	
	
	40
	
	40
	
	$2,000

	sampler mech
	80
	
	110
	
	80
	
	$5,000

	Detritus sampler
	40
	
	40
	
	
	
	

	D-sampler door open/cls mech
	20
	
	40
	
	
	
	$5,000

	Misc hardware/connectors
	
	
	
	
	
	
	$1,000

	Vehicle Improvements
	180
	100
	448
	388
	240
	0
	$43,800

	Focal upgrade
	20
	40
	24
	24
	20
	
	$3,300

	Update Epod housing
	20
	
	80
	40
	60
	
	$2,000

	Update umbilical j-box
	20
	
	40
	20
	40
	
	$500

	Fiber connectors upgrade
	
	
	24
	24
	
	
	$18,000

	Power upgrade
	40
	40
	120
	120
	80
	
	$10,000

	Winch level wind
	80
	20
	160
	40
	40
	
	$10,000

	Improve documentation
	
	
	
	40
	
	
	

	Power system optimization
	
	
	
	80
	
	
	

	Annual Maint./spares/consumables budget
	80
	80
	80
	80
	80
	 
	$15,000

	 
	80
	80
	80
	80
	80
	 
	$15,000

	Totals
	680
	320
	1178
	668
	640
	 
	$171,050


Project team
Dale Graves, Charlie Paull, Alana Sherman.
Project lab space
?
Data availability outside project team, uniqueness

We intend to have this data stream incorporated into MBARI’s data stream and archived so it will be available to others. The video data we collect this Arctic cruise will be used by the video lab as a test case for MDUC services. 
Export Regulation
Does the project team anticipate any foreign collaborations or international travel? If so, please identify collaborators by name, institution, and country.

   [Click here to enter text]   
Does the project team plan or anticipate export controlled purchases, shipments, or transfers of items (e.g., research instruments, proprietary data, hand-carried tools or samples) outside the U.S. temporarily or permanently? If yes, please identify country or countries and indicate whether these items will remain under MBARI control while abroad or controlled by others. Will the items be exported to more than one country? Please include foreign collaborator information as described above.

   [Click here to enter text]   
Risk matrix (development and infrastructure projects only)
	
	Technical Risk
	Organizational Risk
	Tech Transfer Risk
	Labor Estimate Risk

	High
	
	
	
	

	Medium
	
	
	
	

	Low
	
	
	
	


Personnel Classifications

	Engineer - 

Mechanical Engineer
	Engineer - 

Electrical Engineer
	Engineer - 

Software Engineer 
	Engineer - 

Mechanical  Tech
	Engineer - 

Electrical Tech
	Engineer - 

Software Tech 
	Observ Support Technician 
	Science – 

Software Engineer

	(Reg)
	(Reg)
	(Reg)
	(Reg)
	(Reg)
	(Reg)
	(Reg)
	(Reg)

	Jim Birch (2/3)
	Mark Chaffey
	 Dave Caress 
	John Ferreira
	Paul Coenen 
	Karen S
	Mike Kelley
	Mike Godin

	Larry Bird
	Scott Jensen
	 Danelle Cline
	Frank Flores
	Tom Marion
	
	Jared Figurski
	Frederic Py

	Francois Cazenave 
	Chad Kecy
	 Duane Edgington(2/3)
	Mike Parker
	Jim Montgomery
	
	
	

	Jon Erickson
	Denis Klimov
	 Kevin Gomes (2/3)
	Jim Schofield
	Jose Rosal
	
	 
	

	Dale Graves (2/3)
	Paul McGill
	 Kent Headley (2/3)
	
	
	
	 
	 

	Andy Hamilton (2/3)
	Ed Mellinger
	Rich Henthorn 
	
	
	
	 
	Science – 

Mechanical Engineer

	Brett Hobson
	Craig Okuda
	Bob Herlien
	
	 
	 
	 
	(Reg)

	Bill Kirkwood
	Alana Sherman
	 Brian Kieft
	
	 
	 
	 
	Gene Massion 

	Doug Pargett
	
	Thom Maughan 
	
	 
	 
	 
	 

	Farley Shane
	
	Mike McCann
	
	 
	 
	 
	 

	
	
	Rob McEwen
	
	 
	 
	 
	 

	
	
	Tom O’Reilly
	
	
	
	
	

	
	
	Wayne Radochonski
	
	 
	 
	 
	 

	
	
	Mike Risi
	
	 
	 
	 
	 

	
	
	Brent Roman
	
	
	
	
	

	
	
	Carlos Rueda-Velasquez
	
	
	
	
	

	
	
	Brian Schlining
	
	
	
	
	

	
	
	Rich Schramm
	
	
	
	
	

	
	
	
	
	
	
	
	


� Development and infrastructure projects must complete the risk matrix (see item #5 at the end of the proposal form).


� Not all projects will require all four titles to be filled in. Please indicate individuals only for those titles that are appropriate for your project. 


� This number should be the same number you entered on the resource requests for this particular resource.
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