| Project Number: | 902208 |
| --- | --- |

| Project Start: Jan. 1, | 2022 | Project Duration (in years): | 5 of 51 |
| --- | --- | --- | --- |

# Please indicate if proposal includes requests for any of the following (mark all that apply).

|  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ship Time |  |  | ROV |  |  | AUV |  |  | Wave Glider |  |  | Mini ROV |  |  |

# Please indicate what type of project is being proposed (mark only one).

|  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Feasibility/Scoping [<100 days effort] |  |  | Development |  |  | Research |  |  | Infrastructure2 |  |  | Education |  |  | Time Series |  |  | Institute Initiative |  |  |

# Project Manager:		Alana Sherman

Principal Investigator:		   [Enter name here]

Lead Scientist:			   [Enter name here]

Lead Engineer:			Frank Flores

Project Title:		MiniROV Operations

# Please indicate which category best describes the project theme (mark only one).

|  |  |  |  |  |  |  |  |  |  | X |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ocean biogeochemistry |  |  | Ecosystem dynamics |  |  | Ocean visualization |  |  | Exploration & discovery |  |  |

Please indicate percentage of effort on this project anticipated for 2026 toward these three highest institutional goals from the Strategic Roadmap (percentage total should equal 100%).

| Goal | Innovate and Build | Explore and Protect | Inspire and Engage |
| --- | --- | --- | --- |
| Percentage | 45 | 45 | 10 |

- ABSTRACT (all projects)

Briefly provide a high-level summary of the project (ideally no more than 1/2 page).

This proposal outlines the labor and expenses needed to maintain and improve the MiniROV. All ship time, labor, and costs associated with deploying the MiniROV for specific research and development projects will be captured in those project proposals.

- PROPOSAL (all projects)

# Background

Provide context for the project, being sure to address these questions:

- What fundamental problem does this project address, and why is it important?

The MiniROV provides three valuable services to the institute:

- As a highly capable fly-away ROV that can sail with MBARI scientists on ships of opportunity.

- As a testbed that seamlessly transitions from the test tank to our ships, accelerating the development cycle for new algorithms and complex instruments.

- As an extra vehicle available to sail on local vessels when MBARI ROV and/or ship time is unavailable.

- What makes this work relevant to MBARI and the Packard Foundation?

The MiniROV is a tool that helps us develop cutting-edge technology and facilitates scientific discovery near and far, making it relevant to a broad range of efforts significant to MBARI and the Packard Foundation. As an asset, the MiniROV has contributed to ocean exploration across all disciplines as well as enabled MBARI PI's to push the edge of ocean technology.

- Is this effort linked to other internal or externally funded projects or collaborative efforts?

In the past several years, we have received requests from the following internal projects: the Bioinspiration Lab, Scalable Marine Robotics, Continental Margins, and AMP. Each year brings different requests; as of now, we are not aware of any externally funded work requiring the MiniROV in 2026.

- Where does this work fit into the ~5–10 year plan for your group, at MBARI, and in the field?

The 5-10 year plan for the MiniROV is to continue to develop the platform so that it has the appropriate onboard capabilities to contribute to both developments and expeditionary work. Like many assets at MBARI, the MiniROV is a dynamic system, and its strength has always been its flexibility. The vehicle and payloads can be modified and improved to meet the next challenge. In the next 5-10 years, we will adapt the ROV to meet the increasing challenges of onboard computing and underwater imaging. To achieve this, we upgraded our telemetry system in 2024, enabling users to utilize a "dark" fiber. One of our goals in the next year is to improve the image quality of our primary vehicle camera.

Nature and Scope of the Proposed Project

Please provide a sense of the scale and scope of the proposed work. Is this a large de novo R&D effort, modest platform/sensor integration, targeted science investigation with minimal or no engineering needs, extension of current program, small-scale scoping exercise expected to lead to a larger effort, or other? If the project is intended to be multiple years, how will the anticipated level of effort likely change over time?

The program's scope is moderate and varies yearly with vehicle usage and new developments. The most significant variable in determining the level of effort is large expeditions, which often require substantial preparation and time at sea. One of these expeditions usually arises every couple of years. We expect 2026 to be a light year in comparison to the past two years.

Does this activity relate to one or more 2026 proposals your team is submitting?

If so, provide a list of relevant projects by project/DQ # and provide a brief description of how they are related. Since resources are limited and cuts during Phase 1 are likely, please indicate where this project fits in the hierarchy of your priorities.  Does this proposal take precedent over other ongoing or planned activities?

Our team is not submitting other proposals, but other proposals will request use of this asset.

Anticipated Shared Resource Needs

What staffing is required to advance the work in 2026 (e.g., is this a multi-faceted engineering development or a targeted science investigation that does not require significant use of shared personnel)? Is in-house or contract manufacturing needed? What level of ship/ROV/AUV (DMO) support is likely? If this is intended to be a multi-year effort, please provide a rough indication of anticipated shared resource needs over the duration of the project (e.g., will stay flat, will significantly increase in Year X, will significantly decrease by Year Y).

This proposal requests engineering and manufacturing time, totaling about 1 FTE. We will not request ship time or other DMO assets.

Anticipated Expenses

What rough order of magnitude direct expense budget is anticipated annually over the course of the project? Is procurement of specialized capital equipment or outside contractors required? Will there be annual travel?

The budget includes maintenance costs, vehicle insurance, spare cables and connectors, computers, general tools, and supplies. The total cost of these items is typically around $30,000.

In addition to maintenance costs, in 2026 we are requesting funds to purchase a 4K camera suitable for the MiniROV. This camera is currently in development at Deepsea Power and Light, and we are requesting $50k for the camera and mating connectors and cables.

Intellectual Property (IP) Considerations

Do you anticipate a need for a cooperative research and development agreement or licensing arrangement with an external entity? Will the work potentially result in a patentable product or service? Will novel IP and/or custom-made equipment be created, and how might it be disseminated (e.g., license agreement and/or collaborations)?

For additional guidance please review MBARI’s intellectual property internal web page: https://mww.mbari.org/itd/ip/.

We do not anticipate any IP considerations for this project at this time.

Data

What types of data will be generated? Please estimate generated data in gigabytes (GB) or terabytes (TB). How will they be managed/stored? Are any special data visualization needs anticipated?

The ROV dive data is small in size and designed to be ingested into the existing ROV data streams. The video is integrated into VARS. The project has no special data visualization needs.

Anticipated Impact

Who are the consumers of the instruments, methods, technology, and data that will be generated within and beyond MBARI? Will the project create tangible connections with other organizations (e.g., academic, NGO, MBA, MBNMS, state or federal agency)?

The MiniROV has been used by the following internal PIs: Charlie Paull, Steve Haddock, Kakani Katija, Bruce Robison, and Giancarlo Troni. In 2025, the vehicle will be part of a international research expedition led by KOPRI. We have also supported collections for MBA.

Anticipated Outreach Needs

Thinking about the audiences/consumers you highlighted in the question above, do you anticipate needing to create outreach assets to help increase your impact? If so, please specify whether you anticipate needing to work with ITD and also specify what type of asset (story, graphic, animation, video, etc.) you might need.

There are no anticipated outreach needs at this point.

Continuing Projects Only: Status Report

Briefly provide an update of the current project relative to what was proposed for 2025 by responding to the prompts below. If the project includes multiple subproject projects, please list each of these under a subheading as you deem appropriate.

# Current status of project and results to date

In 2025, our primary goal was to prepare the vehicle for the Arctic expedition scheduled for August and September of this year. Prior to the expedition, we conducted 4 days of deployments off the R/V Rachel Carson in support of the Scalable Robotics and the Bioinspiration programs. These deployments allowed us to test the combined Scalable Robotics/Arctic benthic tool sled. This is our most complex and packed tool sled yet, combining the instrumentation to necessary for both Charlie Paull’s geology research and Giancarlo Troni’s robotics research.

After the field work was complete, we refined the tool sled and packed for the Arctic. The containers have been shipped out and recently arrived in Korea, where they have been loaded onto the R/V Araon.

# What percentage of labor and budget have been used through the 1st half of year?

We have spent 42% of our labor and 51% of our budget.

Will you complete the current year’s scheduled work?

The only thing we will not complete is our feasibility work on a power upgrade. Preparing for the Arctic expedition was an all-consuming task. We had planned to turn our focus to this after the shipment went out; however, we have learned that there is more experimental work and measurements that need to be done while the vehicle is onsite to create a concept for a power upgrade. We will continue work on this front when the vehicle returns (late November) and into 2026 to have a clear plan for our 2027 proposal.

# Significant changes from previous project proposal

The only change is that we plan to do the power upgrade feasibility over 2025 and into 2026, with the results going into our 2027 proposal.

Over the past two years, what peer-reviewed publications, education and/or outreach activities have resulted directly from this project? Please be brief.

Publications using the MiniROV will be included in each lab’s project proposal.

All Projects: Specific Plans for 2026

# Research Activities

All research activities involving the MiniROV are listed within the individual project proposals.

# Engineering/technology development

In 2026 we propose to:

- Continue to assess the feasibility of revamping the MiniROV power system:

This effort would analyze the possibility of running the vehicle at a higher voltage, thereby increasing the power available to the vehicle. This upgrade was not possible with the original system; however, the development of the smart clump has opened up the possibility of converting the voltage closer to the vehicle. The science teams require more lights, cameras, and sensors, in addition to our already full midwater and benthic toolsleds. Beyond increasing operational capacity, this ability can contribute to safer deployments and recovery, as surface currents can be challenging for small ROVs.

Work started in 2025; however, many questions have arisen that require more detailed measurements, which can’t be made until the system returns at the end of the year. Our goal is to continue exploring our options in preparation for a 2027 proposal.

- The main science camera on the MiniROV (MiniZeus) is over a decade old, and the image quality is poor compared to the other ROVs.  We would like to evaluate a new 4K camera that Deepsea Power and Light (DSP&L) is developing. This camera is expected to be ready next summer, and its specifications and price point make it the best option we have found so far. Our plan is to borrow a camera and evaluate the performance and quality in our test tank. We are requesting a small budget for essential components to build a minimal 4K video pipeline, as well as money for interfacing cables. If this camera proves a good option, we will add it to our request in the following proposal cycle.

The current specs for the DSP&L camera (next generation Apex) are:

  - Based on a Sony FCB 4K module

  - 25x optical zoom

  - 2160p 60 fps

  - Custom optics (this is critical for having quality video for the work we do)

  - Estimated cost is around $50k (this is not being requested for 2026)

We are requesting some of Paul Roberts' time for this effort, as he has the expertise and a close relationship with the developers at DSP&L.

- MiniROV thruster refresh design study: In the past year, we have become aware that many of the pieces used to build up a MiniROV thruster, initially designed in 2010, are no longer available or supported. This puts us in a vulnerable position. We would like to update this design with hardware that can be easily purchased and for which technical support is available. We are requesting mechanical engineering time to support this effort, as well as a budget to purchase parts for testing and evaluation, and ultimately to build two spare thrusters. It is possible some of this work will be completed in 2025, depending on Justin Tucker’s availability.

# Field programs (detail ship requirements/deployments/diver requirements)

# In addition to describing anticipated field programs, please be sure to include requirements for specific platforms and equipment (Dorado AUVs, LRAUVs, Wave Glider, mini ROV, etc.) for each proposed field program so that expectations are clear. Requests must also be entered in the budget entry system. Note that AUV deployment numbers and diver requirement questions are also included in the Compliance and Planning Considerations Form described at the end of this proposal form.

No field programs are requested in this proposal.

Piloting/Watchkeeping

If you plan to use a platform that requires piloting/watchkeeping, please provide a high level staffing plan, including who will be responsible for these duties, by completing the chart below.

| Shift | Date | Date | Date |
| --- | --- | --- | --- |
| Daytime | Person Name | Person Name | Person Name |
| Swing | Person Name | Person Name | Person Name |
| Graveyard | Person Name | Person Name | Person Name |

The project team will be cover the piloting required.

# Specific deliverables

- A working and capable vehicle for use locally and abroad.

- An analysis of the power upgrade options for the MiniROV going forward.

- Evaluation of an appropriate 4K camera upgrade for the MiniROV.

- An updated thruster design.

# Milestones and required personnel (see personnel classification list for staff classifications)

[Click here to enter text]

| 2026 Project Start Date: MM/DD/2026 | Milestone 1 | Milestone 2 | Milestone 3 | Milestone 4 | Milestone 5 | Total Resources (in hours) for each resource category for all milestones listed here |
| --- | --- | --- | --- | --- | --- | --- |
| Milestone Date | 2/26 | 5/26 | 6/26 | 8/26 | All year |  |
| Milestone Description | Post-Arctic Maintenance | Power Upgrade Study | Thruster Design | Camera Upgrade | Program Management |  |
| Milestone Priority for 2026 (Rate 1-5) | 2 | 3 | 1 | 4 | 5 |  |
| Electrical Engineer | 80 J.V. 80 A. S. | 160 G. S. 100 A. S. 40 J.V. | 40 J.V. 80 A. S. | 40 J.V. 60 P. R. 40 A.S. | 60 A. S. | 360 A. S. 40 P. R. 160 G. S. 200 J.V. |
| Software Eng-Embedded |  |  |  |  |  |  |
| Software Eng-Info Eng |  |  |  |  |  |  |
| Mechanical Engineer |  |  | 200 J. T. |  |  | 200 J. T. |
| Mechanical Eng-Division |  |  |  |  |  |  |
| Mechanical Eng-Mfg |  |  |  |  |  |  |
| Associate Engineer |  |  |  |  |  |  |
| Electrical Tech | 40 J.M. | 40 J.M. | 40 J.M. | 40 J.M. |  | 160 J.M. |
| Software Tech |  |  |  |  |  |  |
| Mechanical Tech | 100 F. F. | 40 F. F. | 100 F. F. | 40 F. F. | 40 F. F. | 320 F. F. |
| Machinist |  |  |  |  |  |  |
| Divers |  |  |  |  |  |  |
| Video Lab |  |  |  |  |  |  |
| (Add other categories/rows as needed) |  |  |  |  |  |  |

# Budget justification

# The only things beyond our usual request are:

- Components (video converters, cables, and connectors) to evaluate the DSP&L 4K camera

- Thruster components for evaluation and the build of 2 spare units: this would include an upgraded motor drives (possibly a pressure tolerant Elmo whistle gold), and new frameless brushless motor stator and rotors.

| MiniROV budget 2026 |  |
| --- | --- |
| Insurance | $6,300.00 |
| Maintenance & Repair budget | $10,000.00 |
| Supplies – Computers hardware/monitors | $3,000.00 |
| Equipment <$5k (replacement of sensors, lights) | $5,000.00 |
| Supplies - General | $5,000.00 |
| Software licenses | $4,500.00 |
| Tools | $2,500.00 |
| Spare cables, connectors, and dummies | $3,000.00 |
| Video components for 4K tank test | $4,000.00 |
| New thruster motor controllers (qnty 3) | $5,000.00 |
| Thruster mechanical components for evaluation, and the build of 2 spares | $8,000.00 |
| Sum | $56,300.00 |

# Project team

The project team is: Frank Flores, Johann Voigtlander, Alana Sherman, George Stern, and James McClure.

# External consultants/contractors

If you propose to engage an external consultant/contractor, please attach a sufficiently detailed SOW and budget proposal from the vendor. If approved, a fully executed Independent Contractor Agreement must be in place before work can begin.

None.

# Project lab and office space requirements

In addition to any changes to current space usage, please also include anticipated office and lab needs for students, postdocs, collaborators, etc.

Our existing lab space is working out very well, as we do many test tank operations.

# Risk matrix (development and infrastructure projects only)

|  | Technical Risk | Organizational Risk | Tech Transfer Risk | Labor Estimate Risk |
| --- | --- | --- | --- | --- |
| High |  |  |  |  |
| Medium | X | X |  | X |
| Low |  |  | X |  |

Compliance and Planning Considerations

All responses must be recorded in the Google form linked below. A form must be submitted for every project.

Link to Google Compliance and Planning Considerations form  -OR- https://forms.gle/uKJrxRuRaBHUL8vT8

This date and number should remain the same for the duration of the project. If your project start date for 2026 is not January 1, please indicate the start date in the first cell of the milestone chart. Format for duration example: “Year 2 of 5”.

Development and infrastructure projects must complete the risk matrix (see end of the proposal form).

Not all projects will require all four titles to be filled in. Please indicate individuals only for those titles that are appropriate for your project.

This category includes transfer of hardware, know-how, publications, presentations, etc.

Modify layout/text of chart, as needed.

This number should be the same number you entered on the web budget resource requests for this particular resource.

E.g., enter a rating of 1 for highest priority, 5 for lowest priority.