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Remaining tasks as of May 29, 2012


Machine Shop
Manufacture (1) aluminum endcap
Possible chamfir added to smaller endcap


Mech Tech
Internal electronics framing for central node (Scholfield)
	Holes drilled and pieces physically mounted
Need (2) side brackets for heat sinks (connects heat sinks to Al endcap)
Need a mounting bracket made for opto-electric converters in micro node


Elec Tech
System level wiring of central node
System level wiring of micro node
Population of 300V Distribution/Switching board
Potting of tether to micronode endcap
Termination of both ends of tether


There could also be some incidental E-Tech time needed for making assorted cables, repairs, and testing.







