Kelp Forest Array Observatory

Brock Woodson, Center for Ocean Solutions

Chad Kecy, MBARI

Remaining tasks as of May 29, 2012

Machine Shop

Manufacture (1) aluminum endcap

Possible chamfir added to smaller endcap

Mech Tech

Internal electronics framing for central node (Scholfield)

Holes drilled and pieces physically mounted

Need (2) side brackets for heat sinks (connects heat sinks to Al endcap)

Need a mounting bracket made for opto-electric converters in micro node

Elec Tech

System level wiring of central node

System level wiring of micro node

Population of 300V Distribution/Switching board

Potting of tether to micronode endcap

Termination of both ends of tether

There could also be some incidental E-Tech time needed for making assorted cables, repairs, and testing.