swFOCE Task List (10-30-2014)

| Central Node (x1) | Who | Status |
| --- | --- | --- |
| Rewire new bulkhead connectors | Jim M | Done |
| Reassemble the internal electronics | Jim M | Done |
| Test Central Node electronics | Chad | Done |
| Main Electronics Housing (x2) | Who | Status |
| Rewire new bulkhead connectors | Jim M | Done |
| Reassemble the internal electronics | Jim M | 1-Done 2-In Progress |
| Test MEH electronics | Chad | 1-Done 2- |
| Software Testing | Bob | In Progress |
| Gateway Node (x2) | Who | Status |
| Populate 2 Vicor Mini boards | ET Shop | Done |
| Mechanical housing design | Farley |  |
| Wire the internal electronics | Jim M |  |
| Test the GN electronics | Chad | Done |
| Software testing | Kent | In Progress |
| Sensor Node (x8) | Who | Status |
| Final configuration of SN boards | Chad | Done |
| GN to SN Software Testing | Kent/Bob | In Progress |
| Package in project box | Chad/Jim S | In Progress |
| Connect whips | Jim M |  |
| Pot the housings | Jim S |  |
| Valve Box (x2) | Who | Status |
| Fab/populate current loop transceiver | Jose | Done |
| Test current loop transceiver | Chad | Done |
| Mechanical housing design | Farley |  |
| Wire internal electronics | Jim M |  |
| Test electronics | Chad |  |
| Software testing | Kent | In Progress |
| Camera (x2) | Who | Status |
| Mechanical housing design | Farley |  |
| Wire internal electronics | Jim M |  |
| Test camera | Chad | In Progress |