swFOCE Task List (10-30-2014)

	Central Node (x1)
	Who
	Status

	Rewire new bulkhead connectors
	Jim M
	Done

	Reassemble the internal electronics
	Jim M
	Done

	Test Central Node electronics
	Chad
	Done

	
	
	

	Main Electronics Housing (x2)
	Who
	Status

	Rewire new bulkhead connectors
	Jim M
	Done

	Reassemble the internal electronics
	Jim M
	1-Done   2-In Progress

	Test MEH electronics
	Chad 
	1-Done   2-

	Software Testing
	Bob
	In Progress

	
	
	

	Gateway Node (x2)
	Who
	Status

	Populate 2 Vicor Mini boards
	ET Shop
	 Done

	Mechanical housing design
	Farley
	 

	Wire the internal electronics
	Jim M
	 

	Test the GN electronics
	Chad
	 Done

	Software testing
	Kent
	 In Progress

	
	
	

	Sensor Node (x8)
	Who
	Status

	Final configuration of SN boards
	Chad  
	Done

	GN to SN Software Testing
	Kent/Bob
	In Progress

	Package in project box
	Chad/Jim S
	In Progress

	Connect whips
	Jim M
	 

	Pot the housings
	Jim S
	 

	
	
	

	Valve Box (x2)
	Who
	Status

	Fab/populate current loop transceiver
	Jose
	Done

	Test current loop transceiver
	Chad
	Done

	Mechanical housing design
	Farley
	 

	Wire internal electronics
	Jim M
	 

	Test electronics
	Chad
	 

	Software testing
	Kent
	[bookmark: _GoBack]In Progress

	
	
	

	Camera (x2)
	Who
	Status

	Mechanical housing design
	Farley
	 

	Wire internal electronics
	Jim M
	 

	Test camera
	Chad
	 In Progress



