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shFOCE Fast Track Mechanical Tasks
TASK						STATUS
KFA node connector fix				in work, connectors being potted, Node is  modified
Main Electronics Hous. (2), FCR mods, (2 each)	Known procedure from KFA, these not started	
Central Node FCR mods	(3)				“		“
enhswTANK plumbing				Schematic mostly done, interior piping done
	external to tank plumbing		bits and pieces to be identified, ordered, installed
pump/filter mounts			designed, not started
	tank instrumentation			some mts done, xducers in house, wiring to do
[bookmark: _GoBack]	tank control, pumps, etc		Chad checking on requirements
Test enclosures					2 new ones in Castroville, mostly complete
	Modifications				hatches, instrumentation, TBD
	Deploy					BOAT
Sand Anchors					40 Ordered,   1-4weeks
10” Ducts					balance of 75’ ordered, ETA 3 weeks
	Deploy					BOAT
Thrusters					just need wiring
Cradle - 2 main El and central Node Housings	Design and fab
KFA micronode					new endcap, bring to surface, install,  BOAT
Main Electr. Housings				Deploy, BOAT
enhSW distribution valves			Farley Shane-  control?
½” tubing for enhSW distribution		Tubing identified need to Order 150’
Abrasion sheathing				Obtaining quotes
	
