3/6/14

shFOCE Fast Track Mechanical Tasks

TASK						STATUS

KFA node connector fix				in work, connectors being potted, Node is  modified

Main Electronics Hous. (2), FCR mods, (2 each)	Known procedure from KFA, these not started

Central Node FCR mods	(3)				“		“

enhswTANK plumbing				Schematic mostly done, interior piping done

external to tank plumbing		bits and pieces to be identified, ordered, installed

pump/filter mounts			designed, not started

tank instrumentation			some mts done, xducers in house, wiring to do

tank control, pumps, etc		Chad checking on requirements

Test enclosures					2 new ones in Castroville, mostly complete

Modifications				hatches, instrumentation, TBD

Deploy					BOAT

Sand Anchors					40 Ordered,   1-4weeks

10” Ducts					balance of 75’ ordered, ETA 3 weeks

Deploy					BOAT

Thrusters					just need wiring

Cradle - 2 main El and central Node Housings	Design and fab

KFA micronode					new endcap, bring to surface, install,  BOAT

Main Electr. Housings				Deploy, BOAT

enhSW distribution valves			Farley Shane-  control?

½” tubing for enhSW distribution		Tubing identified need to Order 150’

Abrasion sheathing				Obtaining quotes