Project: 901303 Cytometer Technologies         Review Notes 

Surface Common, 1/22/2014   10:00-11:00

Attending: Bellingham, Chavez, Au, Headley, Maughan 

Presenting: O’Reilly, Klimov

Plans to use for wave glider? (Maughan)

Are some results expected by mid year sufficient for project proposal?  (Au)

Non-photosynthetic organisms are of interest as well so they should not be excluded if fluorescence is used (Chavez)

Flowcell is critical, so start with that (Chavez) 

Any plans for cell sorting? (Maughan) 

Benchtop setup – how to evaluate performance?

Mix of cultures – how would it respond? 

What are limiting factors (like computational power, pixel count), and how to project and predict to make a better investment? (Bellingham) 

What are technological drivers – imaging devices or something else? (Chavez) 

How to find what to build? (Au) 

Meeting on Holographic Microscope? – Hobson did a homework, let see what they have and skip a meeting (Chavez) 

Identify several “Micro Use Cases” to understand tradeoff methods vs. applications. (Bellingham) 

Lab setup is valuable as a “stepping stone” and to use later to look at cultures including mix cultures. (Bellingham) 

What is better: 50% performance for all applications vs. 95% for one? (Bellingham) 

