901418 Long Term Deployment of Composite pressure Cases _ 2014

Composite Pressure Cases

In the past year,  this “project” has gone from a personal interest project to a formally approved feasibility study, budget and all.  The original intent remains the same, to produce a thin-wall pressure case in composite materials to be tested for long term exposure to hydrostatic pressure at the MARS node, looking for water absorption effects and long term material creep.

The BEDS project continues to use these cases in their length and to date has had no “issues” or failures.

I have produced a set of power point slides as a project up-date/tutorial on all the theoretical calculations and design work to date, and that should happen in 2015.

The 10ft. piece of tube material in house has been cut and converted to three 7 inch long case tubes and three 21 inch long case tubes.  The closure rings and end caps, in 316 stainless steel, are being glued in place as time allows. These will be very precisely measured using the shops’ coordinate measuring machine and weighed carefully after glue-up.  We have a test proto-call finished for these cases.  Half the cases will be pressure tested to failure in our pressure test facility.  Jim S. is already testing the placement of strain gauges to the case interior for non-destructive tests prior to the failure tests.

The remaining cases are yet to be produced.  These will have titanium rings and end caps (mat’l purchased and in the shop que), for long term corrosion resistance and will be deployed at the MARS node for a one year soak test (2015).  This should be long enough for the composite material to absorb water if it is going to, as well as deform under the constant pressure.  The Work Breakdown Structure for these tasks is included.

Additive Manufacturing / Rapid Proto-typing Pressure Cases

“Shark Tag Pressure Cases”

This task was added to this project at the behest of Doug Au. The purpose was to explore the possibility of designing and producing pressure cases with “Rapid Proto-Typing” technology. To date, we are just completing a series of engineering tests for the tensile and compressive strength of the Visijet M3 Crystal material in both the horizontal and vertical build directions at two different resolutions.  In addition, we have fourteen pressure case tests run to failure. We have not resolved whether we have enough tests to actually characterize the material in this application. The “RP_LifeTest1” graph is a first cut at representing these tests, in pressure vs. life in hours, (I need to graph it in semilog).

We have presented a Poster of some of these preliminary tests at the 2014 DOEST.

The Work Breakdown Structure for 2015 included tests of larger (2x) cases, for comparison.  I don’t know if this is necessary.