Deadlines: 
· Complete the optics selection/arrangement before March 23rd
· Complete components selection/arrangement of controller can before March 23rd 
· Complete controller can before May 1st
· Design bubbling/ozonating test conditions before May 1st 

Here’s a summary of our action items:

1. Chad: Finish electrical schematic of laser controller housing with a VICOR (in progress)
2. Chad: Update the cabling schematic for DeepPIV (add fan and LD+/- wires) (in progress)
3. Kakani: Define the test conditions for DeepPIV (in progress)
· IT-1000 tests in-water to establish bubbling capability vs. ozonation
· Switch it so laser is pointing up
· Optics comparisons
· Ask Todd about composite to serial input recorder (completed)
· Monitor in Dale’s office that will do composite input
4. Dale: Determine best way to mount DeepPIV to Doc Ricketts (off the swing arm with bracket and manip will brace; completed)
5. Alana: Talk to Chris about using MiniROV on Rachel Carson (not going to move days; come in 	1 hr early to demob; completed)
6. Kakani and Alana: Re-evaluate budget to determine whether we can afford $3K DK day (at most can afford half day; may seek to split RC days; completed)
7. Kakani: Test laser+optics configuration and let Dale know about new lens holders/longer housing early next week (optics need to be decided upon before Dale returns; in progress)
8. Alana and Chad: power and communication interface for Doc Ricketts
9. Chad: send components (micro, power supply, serial connector to vary voltage input) in controller housing to Dale
10. Dale: draw up end cap (internals) for controller and send to shop while in Mexico
11. Dale: Find extra serial port for aux port on e-pod
12. Dale: Find out whether DeepPIV mounting is compatible with midwater sleds
13. Kakani: Find out about near-shore locations about animals for short Rachel Carson days
14. Kakani and Chad: try larger power supply to see if laser current-limits (completed)
15. [bookmark: _GoBack]Kakani: send laser output data to LaserGlow + start-up at 7A, current-limiting our power supply (completed)


Dale is back on 23rd of March
MiniROV back mid-April; available May 1st

[ m———

B e —
eran

3 ok e et ot or e I )
© o compuons

& e Do bt oy o Ok ekt of e v
X s g e oo,

5 T g oA s et g
ol 1oyt e oot

& o A s e e e o 36
Dottt oy e o ot

% e g berion o o e
Rl b o et e e et o e o et

et D——————

o s e o e e o e

o oo tobus

33 o ot e st s e o e
s

10 Rk 15 Cht s g e o s

15 Rttt st o st T oot
o i et

ko e e 1



