Deadlines:

- Complete the optics selection/arrangement before March 23rd

- Complete components selection/arrangement of controller can before March 23rd

- Complete controller can before May 1st

- Design bubbling/ozonating test conditions before May 1st

Here’s a summary of our action items:

- Chad: Finish electrical schematic of laser controller housing with a VICOR (in progress)

- Chad: Update the cabling schematic for DeepPIV (add fan and LD+/- wires) (in progress)

- Kakani: Define the test conditions for DeepPIV (in progress)

- IT-1000 tests in-water to establish bubbling capability vs. ozonation

- Switch it so laser is pointing up

- Optics comparisons

- Ask Todd about composite to serial input recorder (completed)

- Monitor in Dale’s office that will do composite input

- Dale: Determine best way to mount DeepPIV to Doc Ricketts (off the swing arm with bracket and manip will brace; completed)

- Alana: Talk to Chris about using MiniROV on Rachel Carson (not going to move days; come in 	1 hr early to demob; completed)

- Kakani and Alana: Re-evaluate budget to determine whether we can afford $3K DK day (at most can afford half day; may seek to split RC days; completed)

- Kakani: Test laser+optics configuration and let Dale know about new lens holders/longer housing early next week (optics need to be decided upon before Dale returns; in progress)

- Alana and Chad: power and communication interface for Doc Ricketts

- Chad: send components (micro, power supply, serial connector to vary voltage input) in controller housing to Dale

- Dale: draw up end cap (internals) for controller and send to shop while in Mexico

- Dale: Find extra serial port for aux port on e-pod

- Dale: Find out whether DeepPIV mounting is compatible with midwater sleds

- Kakani: Find out about near-shore locations about animals for short Rachel Carson days

- Kakani and Chad: try larger power supply to see if laser current-limits (completed)

- Kakani: send laser output data to LaserGlow + start-up at 7A, current-limiting our power supply (completed)

Dale is back on 23rd of March

MiniROV back mid-April; available May 1st