Deadlines: 
· Design review TBD
· Complete the optics selection/arrangement before March 23rd
· Complete components selection/arrangement of controller can before March 23rd 
· Complete controller can before May 1st
· Design bubbling/ozonating test conditions before May 1st 

Here’s a summary of our action items:

1. Chad: Finish electrical schematic of laser controller housing with a VICOR (in progress)
2. Chad: Update the cabling schematic for DeepPIV (add fan and LD+/- wires) (in progress)
3. Kakani: Define the test conditions for DeepPIV (in progress)
· IT-1000 tests in-water to establish bubbling capability vs. ozonation
· Switch it so laser is pointing up
· Optics comparisons
· Ask Todd about composite to serial input recorder (completed)
· Monitor in Dale’s office that will do composite input
4. Kakani: Test laser+optics configuration and let Dale know about new lens holders/longer housing early next week (optics need to be decided upon before Dale returns; in progress)
5. Alana and Chad: power and communication interface for Doc Ricketts (in progress)
6. Alana: ask techs to build up micro board
7. Kakani: measure optical power output at finer increments; note variance
8. Alana and Johnny: make mount for IT-1000 (completed)
9. Chad: give Kakani IT-1000, housing, mount, and cable (completed)
10. Kakani and Todd: stage tests and photograph setup
11. Kakani: talk to Paul Walker about scheduling ozonation
12. [bookmark: _GoBack]Alana: send Chad connector information for Doc Ricketts and MiniROV
13. Chad: find serial to analog converter
14. Chad: find out about Ventana serial connector
15. Chad: check with Brock about back-up cabling for FOCE and whether we can use for DeepPIV; need 10 m
16. Chad: send components (micro, power supply, serial connector to vary voltage input) in controller housing to Dale
17. Dale: draw up end cap (internals) for controller and send to shop while in Mexico
18. Alana and Dale: Find extra serial port for aux port on e-pod (using tilt motor serial port; completed)
19. Alana: Confirm with Dale that the tilt motor serial port on MiniROV can be used
20. Dale: Find out whether DeepPIV mounting is compatible with midwater sleds
21. Kakani: Find out about near-shore locations about animals for short Rachel Carson days


Dale is back on 23rd of March
MiniROV back mid-April; available May 1st
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