Deadlines:

- Design review TBD

- Complete the optics selection/arrangement before March 23rd

- Complete components selection/arrangement of controller can before March 23rd

- Complete controller can before May 1st

- Design bubbling/ozonating test conditions before May 1st

Here’s a summary of our action items:

- Chad: Finish electrical schematic of laser controller housing with a VICOR (in progress)

- Chad: Update the cabling schematic for DeepPIV (add fan and LD+/- wires) (in progress)

- Kakani: Define the test conditions for DeepPIV (in progress)

- IT-1000 tests in-water to establish bubbling capability vs. ozonation

- Switch it so laser is pointing up

- Optics comparisons

- Ask Todd about composite to serial input recorder (completed)

- Monitor in Dale’s office that will do composite input

- Kakani: Test laser+optics configuration and let Dale know about new lens holders/longer housing early next week (optics need to be decided upon before Dale returns; in progress)

- Alana and Chad: power and communication interface for Doc Ricketts (in progress)

- Alana: ask techs to build up micro board

- Kakani: measure optical power output at finer increments; note variance

- Alana and Johnny: make mount for IT-1000 (completed)

- Chad: give Kakani IT-1000, housing, mount, and cable (completed)

- Kakani and Todd: stage tests and photograph setup

- Kakani: talk to Paul Walker about scheduling ozonation

- Alana: send Chad connector information for Doc Ricketts and MiniROV

- Chad: find serial to analog converter

- Chad: find out about Ventana serial connector

- Chad: check with Brock about back-up cabling for FOCE and whether we can use for DeepPIV; need 10 m

- Chad: send components (micro, power supply, serial connector to vary voltage input) in controller housing to Dale

- Dale: draw up end cap (internals) for controller and send to shop while in Mexico

- Alana and Dale: Find extra serial port for aux port on e-pod (using tilt motor serial port; completed)

- Alana: Confirm with Dale that the tilt motor serial port on MiniROV can be used

- Dale: Find out whether DeepPIV mounting is compatible with midwater sleds

- Kakani: Find out about near-shore locations about animals for short Rachel Carson days

Dale is back on 23rd of March

MiniROV back mid-April; available May 1st