Deadlines:

- Complete the optics selection/arrangement before March 23rd

- Complete components selection/arrangement of controller can before March 23rd

- Complete controller can before May 1st

Here’s a summary of our action items:

- Alana: Confirm with Dale that the tilt motor serial port on MiniROV can be used, pin out on MINK8, and length of cable (will use science port instead; completed)

- Alana and Dale: Check voltage rating on conductors to J-Box

- Dale: draw up end cap (internals) for controller and send to shop while in Mexico (need to add another component and keep in mind humidity sensor and board; in progress)

- Dale: Find out whether DeepPIV mounting is compatible with midwater sleds (completed)

- Chad and Kakani: characterize laser output and current draw in cold room (completed)

- Chad: test laser on bench with Vicor (in progress)

- Chad: find out about frame ground on large vehicles

- Chad: email Scott to ask about whether temperature can be monitored from the LDRT signal or parasitize power (no, not a good idea; completed)

- Chad and Alana: find Vicor Micro

- Chad: order DGH modules, make humidity sensor board

- Kakani: Find out about near-shore locations about animals for short Rachel Carson days (in progress)

- Dale: write software to provide feedback to camera to find home position

- Dale and Alana: recording 1080p, 60 Hz

Questions:

I: Flow generator or dye injector on MiniROV

II: Camera metadata on MiniROV for calibration

III: Laser configuration for sizing objects

IV: Blue light and red laser configuration tests

V: Acrylic cube for tests

MiniROV back mid-April; available May 1st