Deadlines: 
· Complete the optics selection/arrangement before March 23rd
· Complete components selection/arrangement of controller can before March 23rd 
· Complete controller can before May 1st

Here’s a summary of our action items:

1. Alana: Confirm with Dale that the tilt motor serial port on MiniROV can be used, pin out on MINK8, and length of cable (will use science port instead; completed)
2. Alana and Dale: Check voltage rating on conductors to J-Box
3. Dale: draw up end cap (internals) for controller and send to shop while in Mexico (need to add another component and keep in mind humidity sensor and board; in progress)
4. Dale: Find out whether DeepPIV mounting is compatible with midwater sleds (completed)
5. Chad and Kakani: characterize laser output and current draw in cold room (completed)
6. Chad: test laser on bench with Vicor (in progress)
7. Chad: find out about frame ground on large vehicles
8. Chad: email Scott to ask about whether temperature can be monitored from the LDRT signal or parasitize power (no, not a good idea; completed)
9. Chad and Alana: find Vicor Micro
10. Chad: order DGH modules, make humidity sensor board
11. Kakani: Find out about near-shore locations about animals for short Rachel Carson days (in progress)
12. Dale: write software to provide feedback to camera to find home position
13. Dale and Alana: recording 1080p, 60 Hz
Questions:
	I: Flow generator or dye injector on MiniROV
	II: Camera metadata on MiniROV for calibration
	III: Laser configuration for sizing objects
	IV: Blue light and red laser configuration tests
[bookmark: _GoBack]	V: Acrylic cube for tests


MiniROV back mid-April; available May 1st
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