Deadlines:

- Complete controller can before May 1st

Here’s a summary of our action items:

- Chad: test laser on bench with Vicor (completed)

- Kakani: Find out about near-shore locations about animals for short Rachel Carson days (confirm with Steve and Bruce next week; completed)

- Dale: Talk to Mark and Aaron about what van to operate out of

- Kakani and Alana: find and borrow standalone accelerometer with logger to measure vibration characteristics at vehicle and end of swing arm (completed; will plan on using Giancarlo’s sensor separately on vehicle and swing arm during tank tests)

- Dale: make laser mount for MiniROV to reduce separation from 2-5 cm (in progress)

- Dale: make camera settings data available for VARS (postponed until after June 1st MiniROV dive)

- Alana: provide blue LED light to Kakani (completed)

- Kakani and Alana: acrylic cubes from McMaster (completed)

- Kakani: come up with side-by side comparison of high speed cameras; ask about borrowing for two weeks in June to test data rates, sensitivity; request demo model end of June

- Dale: Send Kakani specs of lens

- Alana: modify MiniROV epod schematic (in progress)

- Dale and Alana: confirm with Aja about specs

- Alana: find cable and modify insert for wet tests of housings

MiniROV back mid-April; available May 1st