Deadlines:

- Complete controller can before May 1st

Here’s a summary of our action items:

- Dale: Talk to Mark and Aaron about what van to operate out of (completed; doable, still need to talk to Jim Barry about leaving gear on RC to demob on 3rd instead of 1st)

- Dale: make deck sketch to show to Jim and Chris

- Dale and Alana: talk to Jim Barry and Chris Grech (show sketch above) about leaving gear on RC to demob on 3rd

- Dale: make laser mount for MiniROV to reduce separation from 2-5 cm (in progress)

- Kakani: come up with side-by side comparison of high speed cameras; ask about borrowing for two weeks in June to test data rates, sensitivity; request demo model end of June (completed)

- Dale: Send Kakani specs of lens (completed)

- Alana: modify MiniROV epod schematic (completed; wiring of epod in progress)

- Dale and Alana: confirm with AJA about specs (completed; decision will be made on Monday pending next task)

- Alana: ask if Engineering will cover cost of extra AJA drives

- Alana: find cable and modify insert for wet tests of housings (completed)

- Chad: check on cable between Mini and Controller can

- Dale and Chad: add humidity sensor on laser housing

- Alana/Johnny: end cap for laser housing to protect glass dome

- Dale: make camera settings data available for VARS (postponed until after June 1st MiniROV dive)

Tank Testing Objectives

- align laser (square) on vehicle (out of water)

- electrical control of laser; systems check (out and in water)

- verify alignment looking at images (in water)

- test camera alignment control (out of water)

- TBD