Deadlines: 
· Next ship day on Rachel Carson: July 27th

Here’s a summary of our action items:

1. Dale: make laser mount for MiniROV to reduce separation from 2-5 cm (completed)
2. Alana: end cap for laser housing (completed; where is it????)
3. Alana: make schematic for dye injector
4. Dale: make camera settings data available for VARS
5. Chad: figure out how to mirror project library on RAID drive
6. Kakani: add folder media>ship>date and include video/pics/select video data
7. Frank: look into AC for van
8. Dale: interface AUX camera with MiniROV and affix to laser housing
9. Chad: evaluate connectors of IT-1000 in LRAUV lab
10. Chad: find spare IT-1000 from Deep FOCE and share with Dale
11. Alana: contact FOCAL on GigE interface for MiniROV
12. Alana: tie in wireless headsets into ship comms
13. Dale: get Teradeck working so ship can see MiniROV video, prep for DOEST
14. Alana: look into price of encoder for MiniROV
15. Dale: get BlackMagic overlay box
16. Dale: lead time fro CTD
17. Dale: follow up with Hans on Rachel Carson tracking
18. Alana: determine what cameras/housings are available for GigE with MiniROV
19. Alana and Dale: open can, switch rattler, focal wire go back t o45 port
20. Alana and Dale: enable wires need fixing on MiniROV
21. Dale: add payout indicator on winch
22. Dale: change color (flashing red) when delta exceeds some value
23. Kakani: change glass port on laser housing
24. Dale: pressure test laser housing
25. Kakani: adjust lens/laser alignment
26. Chad: humidity sensor: negative when inside laser housing; positive when outside
27. Dale: more flexible tubing, smaller inner diameter for vortex generator
28. Dale: finer increments for dye injector
29. Alana: find out mobing and demobing situation for july dive
30. Kakani: remove hanging targets from test tank
31. Kakani and Alana: reinquire about particles in test tank
32. Dale: find out about max speed of vortex generator
33. Kakani: refine vortex generator in lab

Upcoming personnel off-site/vacations
Chad: on vacation from June 3rd-9th, return on 10th 
[bookmark: _GoBack]Kakani: at UCLA on June 3rd, at Caltech on June 4th, off on 5th, return on 8th
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