Deadlines:

- Next ship day on Rachel Carson: July 27th

Here’s a summary of our action items:

- Dale: make laser mount for MiniROV to reduce separation from 2-5 cm (completed)

- Alana: end cap for laser housing (completed; where is it????)

- Alana: make schematic for dye injector

- Dale: make camera settings data available for VARS

- Chad: figure out how to mirror project library on RAID drive

- Kakani: add folder media>ship>date and include video/pics/select video data

- Frank: look into AC for van

- Dale: interface AUX camera with MiniROV and affix to laser housing

- Chad: evaluate connectors of IT-1000 in LRAUV lab

- Chad: find spare IT-1000 from Deep FOCE and share with Dale

- Alana: contact FOCAL on GigE interface for MiniROV

- Alana: tie in wireless headsets into ship comms

- Dale: get Teradeck working so ship can see MiniROV video, prep for DOEST

- Alana: look into price of encoder for MiniROV

- Dale: get BlackMagic overlay box

- Dale: lead time fro CTD

- Dale: follow up with Hans on Rachel Carson tracking

- Alana: determine what cameras/housings are available for GigE with MiniROV

- Alana and Dale: open can, switch rattler, focal wire go back t o45 port

- Alana and Dale: enable wires need fixing on MiniROV

- Dale: add payout indicator on winch

- Dale: change color (flashing red) when delta exceeds some value

- Kakani: change glass port on laser housing

- Dale: pressure test laser housing

- Kakani: adjust lens/laser alignment

- Chad: humidity sensor: negative when inside laser housing; positive when outside

- Dale: more flexible tubing, smaller inner diameter for vortex generator

- Dale: finer increments for dye injector

- Alana: find out mobing and demobing situation for july dive

- Kakani: remove hanging targets from test tank

- Kakani and Alana: reinquire about particles in test tank

- Dale: find out about max speed of vortex generator

- Kakani: refine vortex generator in lab

Upcoming personnel off-site/vacations

Chad: on vacation from June 3rd-9th, return on 10th

Kakani: at UCLA on June 3rd, at Caltech on June 4th, off on 5th, return on 8th