Deadlines:

- Next ship day on Rachel Carson: July 27th

Here’s a summary of our action items:

- Alana: make schematic for dye injector (completed)

- Dale: make camera settings data available for VARS (in progress)

- Chad: figure out how to mirror project library on RAID drive (in progress; Neil will follow up)

- Kakani: add folder media>ship>date and include video/pics/select video data (completed)

- Frank: look into AC for van

- Dale: interface AUX camera with MiniROV and affix to laser housing (in progress; figured out picture-in-picture video output)

- Chad: evaluate connectors of IT-1000 in LRAUV lab (in progress)

- Chad: find spare IT-1000 from Deep FOCE and share with Dale (in progress)

- Alana: contact FOCAL on GigE interface for MiniROV (completed)

- Alana: tie in wireless headsets into ship comms (in progress)

- Dale: get Teradeck working so ship can see MiniROV video, prep for DOEST (completed)

- Alana: look into price of decoder for MiniROV (completed; too expensive)

- Dale: get BlackMagic overlay box (completed; and upgraded)

- Dale: lead time for CTD (in progress; talk to Eric about purchasing Valport MiniCT)

- Dale: follow up with Hans on Rachel Carson tracking (completed; Hans is tackling)

- Alana: determine what cameras/housings are available for GigE with MiniROV (completed; best option is spare stereo camera)

- Alana and Dale: open can, switch rattler, focal wire go back to 45 port

- Alana and Dale: enable wires need fixing on MiniROV

- Dale: add payout indicator on winch

- Dale: change color (flashing red) when delta exceeds some value

- Kakani: change glass port on laser housing

- Dale: pressure test laser housing

- Kakani: adjust lens/laser alignment

- Chad: humidity sensor: negative when inside laser housing; positive when outside (in progress; replace with spare)

- Dale: more flexible tubing, smaller inner diameter for vortex generator

- Dale: finer increments for dye injector

- Alana: find out mobing and demobing situation for july dive

- Kakani: remove hanging targets from test tank (completed)

- Kakani and Alana: reinquire about particles in test tank

- Dale: find out about max speed of vortex generator

- Kakani: refine vortex generator in lab

- Kakani: follow up with Phantom to find out when demo camera will arrive