Deadlines: 
· Next ship day on Rachel Carson: July 27th

Here’s a summary of our action items:

1. Alana: make schematic for dye injector (completed)
2. Dale: make camera settings data available for VARS (in progress)
3. [bookmark: _GoBack]Chad: figure out how to mirror project library on RAID drive (in progress; Neil will follow up)
4. Kakani: add folder media>ship>date and include video/pics/select video data (completed)
5. Frank: look into AC for van
6. Dale: interface AUX camera with MiniROV and affix to laser housing (in progress; figured out picture-in-picture video output)
7. Chad: evaluate connectors of IT-1000 in LRAUV lab (in progress)
8. Chad: find spare IT-1000 from Deep FOCE and share with Dale (in progress)
9. Alana: contact FOCAL on GigE interface for MiniROV (completed)
10. Alana: tie in wireless headsets into ship comms (in progress)
11. Dale: get Teradeck working so ship can see MiniROV video, prep for DOEST (completed)
12. Alana: look into price of decoder for MiniROV (completed; too expensive)
13. Dale: get BlackMagic overlay box (completed; and upgraded)
14. Dale: lead time for CTD (in progress; talk to Eric about purchasing Valport MiniCT)
15. Dale: follow up with Hans on Rachel Carson tracking (completed; Hans is tackling)
16. Alana: determine what cameras/housings are available for GigE with MiniROV (completed; best option is spare stereo camera)
17. Alana and Dale: open can, switch rattler, focal wire go back to 45 port
18. Alana and Dale: enable wires need fixing on MiniROV
19. Dale: add payout indicator on winch
20. Dale: change color (flashing red) when delta exceeds some value
21. Kakani: change glass port on laser housing
22. Dale: pressure test laser housing
23. Kakani: adjust lens/laser alignment
24. Chad: humidity sensor: negative when inside laser housing; positive when outside (in progress; replace with spare)
25. Dale: more flexible tubing, smaller inner diameter for vortex generator
26. Dale: finer increments for dye injector
27. Alana: find out mobing and demobing situation for july dive
28. Kakani: remove hanging targets from test tank (completed)
29. Kakani and Alana: reinquire about particles in test tank
30. Dale: find out about max speed of vortex generator
31. Kakani: refine vortex generator in lab
32. Kakani: follow up with Phantom to find out when demo camera will arrive
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