Deadlines: 
· Next ship day on Rachel Carson: July 27th

Here’s a summary of our action items:

1. Dale: make camera settings data available for VARS (in progress)
2. Frank: look into AC for van (in progress; will be installed before July 27th)
3. Dale: interface AUX camera with MiniROV and affix to laser housing (in progress; camera cable is ready; bracket needs to be made)
4. Dale: test IT-1000 and MiniROV’s camera with Dave French’s IR lights
5. Dale: give Dave French’s IR lights to Kakani for high speed camera tests
6. Alana: tie in wireless headsets into ship comms (in progress)
7. Dale: lead time for CTD (in progress; talk to Eric about purchasing Valport MiniCT)
8. Alana and Dale: open can, switch rattler, focal wire go back to 45 port (in progress)
9. Dale and Chad: enable wires need fixing on MiniROV (in progress; will determine today)
10. Dale: add payout indicator on winch (in progress)
11. Dale: change color (flashing red) when delta exceeds some value (in progress)
12. Dale and Kakani: change glass port on laser housing (in progress)
13. Dale: pressure test laser housing (in progress)
14. Kakani: adjust lens/laser alignment (in progress)
15. Chad: humidity sensor: negative when inside laser housing; positive when outside (completed; negative when below sensor threshold)
16. Chad: open controller housing to evaluate function of humidity sensor (in progress; add new desiccant and evaluate humidity sensor output)
17. Chad: set up laser in LRAUV lab (completed)
18. Kakani and Dale: more flexible tubing, smaller inner diameter for vortex generator (in progress; will order from McMaster Carr tygon tubing ID 1”)
19. Dale: finer increments for dye injector or slider; determine whether LabView program already does manual increments (in progress)
20. Dale: find out mobing and demobing situation for July dive
21. Kakani: refine vortex generator in lab; find out max speed
22. [bookmark: _GoBack]Kakani: follow up with Phantom to find out when demo camera will arrive; need M110 to determine size (completed)
23. Kakani: talk to Bruce about science goals for cruise using MiniROV; tell him that sampling and DeepPIV cannot be conducted at same time (in progress)
24. Kakani: schedule meeting with PC and DeepPIV for July 16th 
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