Deadlines:

- Next ship day on Rachel Carson: July 27th

Here’s a summary of our action items:

- Dale: make camera settings data available for VARS (in progress)

- Frank: look into AC for van (in progress; will be installed before July 27th)

- Dale: interface AUX camera with MiniROV and affix to laser housing (in progress; camera cable is ready; bracket needs to be made)

- Dale: test IT-1000 and MiniROV’s camera with Dave French’s IR lights (completed)

- Dale: give Dave French’s IR lights to Kakani for high speed camera tests (in progress)

- Alana: tie in wireless headsets into ship comms (in progress)

- Dale: lead time for CTD (in progress; talk to Eric about purchasing Valport MiniCT or try spare CTD to see if it will fix ground fault)

- Alana and Dale: open can, switch rattler, focal wire go back to 45 port (in progress)

- Dale and Chad: enable wires need fixing on MiniROV (completed)

- Dale: add payout indicator on winch (in progress)

- Dale: change color (flashing red) when delta exceeds some value (in progress)

- Dale and Kakani: change glass port on laser housing (in progress)

- Dale: pressure test laser housing (completed)

- Kakani: adjust lens/laser alignment (in progress)

- Chad: open controller housing to evaluate function of humidity sensor (completed; using spare sensor)

- Chad: set up laser in LRAUV lab (completed)

- Kakani and Dale: more flexible tubing, smaller inner diameter for vortex generator (completed)

- Dale: finer increments for dye injector or slider; determine whether LabView program already does manual increments (in progress)

- Dale: find out mobing and demobing situation for July dive (completed; we will mob on July 24th and demob on the 27th, shortening our Rachel Carson day)

- Kakani: refine vortex generator in lab; find out max speed (in progress)

- Kakani and Dale: talk to Bruce about science goals for cruise using MiniROV; tell him that sampling and DeepPIV cannot be conducted at same time; planning cruise such that MiniROV work conducted in front end of cruise (in progress)

- Kakani: schedule meeting with PC and DeepPIV for July 16th (completed)

- Kakani: spec out cheaper 1080p, 60 Hz camera or look at renting cameras (look in Project Library>MiniROV>Video for camera information)

- Alana and Kakani: find out what projects to charge (CIP-construction in progress)

- Kakani: ask Mark/Phantom about optics; is minimal optical distance important?

- Alana: find out about near-IR lights for MiniROV