Deadlines: 
· Next ship day on Rachel Carson: July 27th

Here’s a summary of our action items:

1. Dale: make camera settings data available for VARS (in progress)
2. Frank: look into AC for van (in progress; will be installed before July 27th)
3. Dale: interface AUX camera with MiniROV and affix to laser housing (in progress; camera cable is ready; bracket needs to be made)
4. Dale: test IT-1000 and MiniROV’s camera with Dave French’s IR lights (completed)
5. Dale: give Dave French’s IR lights to Kakani for high speed camera tests (in progress)
6. Alana: tie in wireless headsets into ship comms (in progress)
7. Dale: lead time for CTD (in progress; talk to Eric about purchasing Valport MiniCT or try spare CTD to see if it will fix ground fault)
8. Alana and Dale: open can, switch rattler, focal wire go back to 45 port (in progress)
9. Dale and Chad: enable wires need fixing on MiniROV (completed)
10. Dale: add payout indicator on winch (in progress)
11. Dale: change color (flashing red) when delta exceeds some value (in progress)
12. Dale and Kakani: change glass port on laser housing (in progress)
13. Dale: pressure test laser housing (completed)
14. Kakani: adjust lens/laser alignment (in progress)
15. Chad: open controller housing to evaluate function of humidity sensor (completed; using spare sensor)
16. Chad: set up laser in LRAUV lab (completed)
17. Kakani and Dale: more flexible tubing, smaller inner diameter for vortex generator (completed)
18. Dale: finer increments for dye injector or slider; determine whether LabView program already does manual increments (in progress)
19. Dale: find out mobing and demobing situation for July dive (completed; we will mob on July 24th and demob on the 27th, shortening our Rachel Carson day)
20. Kakani: refine vortex generator in lab; find out max speed (in progress)
21. Kakani and Dale: talk to Bruce about science goals for cruise using MiniROV; tell him that sampling and DeepPIV cannot be conducted at same time; planning cruise such that MiniROV work conducted in front end of cruise (in progress)
22. Kakani: schedule meeting with PC and DeepPIV for July 16th (completed)
23. Kakani: spec out cheaper 1080p, 60 Hz camera or look at renting cameras (look in Project Library>MiniROV>Video for camera information)
24. Alana and Kakani: find out what projects to charge (CIP-construction in progress)
25. [bookmark: _GoBack]Kakani: ask Mark/Phantom about optics; is minimal optical distance important?
26. Alana: find out about near-IR lights for MiniROV
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