Deadlines: 
· Next ship day on Rachel Carson: July 27th

Here’s a summary of our action items:

1. Frank: look into AC for van (in progress; will be installed July 16th)
2. Dale: interface AUX camera with MiniROV and affix to laser housing (in progress; camera cable is ready; bracket needs to be made)
3. Dale: give Dave French’s IR lights to Kakani for high speed camera tests (in progress)
4. Alana: tie in wireless headsets into ship comms (in progress)
5. Dale and Kakani: change glass port on laser housing (in progress)
6. Kakani: adjust lens/laser alignment (in progress)
7. Dale: finer increments for dye injector or slider; determine whether LabView program already does manual increments (in progress)
8. Kakani and Dale: talk to Bruce about science goals for cruise using MiniROV; tell him that sampling and DeepPIV cannot be conducted at same time; planning cruise such that MiniROV work conducted in front end of cruise (in progress)
9. Kakani: spec out cheaper 1080p, 60 Hz camera or look at renting cameras (completed; Steve Haddock has a camera we can borrow)
10. Alana and Kakani: find out what projects to charge (CIP-construction; in progress)
11. Kakani: ask Mark/Phantom about optics; is minimal optical distance important? (completed; debugging with help of Denis)
12. Alana: find out about near-IR lights for MiniROV (completed; ordered from Sealite)
13. Dale: make camera settings data available for VARS (in progress)
14. Alana and Dale: lead time for CTD (in progress; talk to Eric about purchasing Valport MiniCT or try spare CTD to see if it will fix ground fault)
15. Alana and Dale: open can, switch rattler, focal wire go back to 45 port (in progress)
16. Dale: add payout indicator on winch (in progress)
17. Dale: change color (flashing red) when delta exceeds some value (in progress)
18. [bookmark: _GoBack]Kakani: refine vortex generator in lab; find out max speed (in progress)
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