Deadlines: 
· Next ship day on Rachel Carson: July 27th

Here’s a summary of our action items:

1. Frank: look into AC for van (completed)
2. Dale: interface AUX camera with MiniROV and affix to laser housing (completed)
3. Dale: give Dave French’s IR lights to Kakani for high speed camera tests (in progress)
4. Alana: tie in wireless headsets into ship comms (completed; using VHF)
5. Dale and Kakani: change glass port on laser housing (completed)
6. Kakani: adjust lens/laser alignment (completed)
7. Dale: finer increments for dye injector or slider; determine whether LabView program already does manual increments (completed)
8. [bookmark: _GoBack]Kakani and Dale: talk to Bruce about science goals for cruise using MiniROV; tell him that sampling and DeepPIV cannot be conducted at same time; planning cruise such that MiniROV work conducted in front end of cruise (completed)
9. Dale: get new nozzles for vortex generator machined
10. Alana: ask Brian about dual GigE on other vehicles
11. Alana and Kakani: find out what projects to charge (CIP-construction; in progress)
12. Dale: make camera settings data available for VARS (in progress)
13. Alana and Dale: lead time for CTD (completed; switched out with spare CTD)
14. Alana and Dale: open can, switch rattler, focal wire go back to 45 port (in progress)
15. Dale: add payout indicator on winch (in progress)
16. Dale: change color (flashing red) when delta exceeds some value (in progress)
17. Kakani: refine vortex generator in lab; find out max speed (in progress)
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